AI Debate Partner

Mission Statement: Empowering students to sharpen their critical thinking, argumentation, and communication skills through on-demand, AI-powered debate practice.

The Problem: Debate is one of the most effective ways to build persuasive communication and critical reasoning skills. However, opportunities to practice are limited: students often struggle to find debate partners, structured practice sessions require significant scheduling, and feedback is scarce outside of formal settings. This lack of consistent practice limits skill development, confidence, and performance in academic, professional, and personal contexts.

Our Solution: The AI Debate Partner is a web-based platform that provides students with an instant, on-demand debate partner. Users can choose a topic, select their stance, and the AI will automatically argue the opposite side. Structured debate rounds, real-time counterarguments, and personalized feedback ensure students build their skills in a way that mirrors real-world debates—without needing a human partner. The system also generates transcripts for later review and learning reinforcement.

Target User: Our primary users are students and educators in high school, college, and debate clubs who want accessible, flexible practice. Secondary users include professionals preparing for interviews, presentations, or public speaking who need a convenient tool to refine their persuasive abilities.

The Product Features : USER_STORIES.md

User Persona

Name: Alex Rivera
Role: High school junior and debate club member
Goals:

- Improve argumentation skills for upcoming debate tournaments.

- Practice with a variety of perspectives and formats.

- Receive feedback to strengthen clarity and evidence use.

Frustrations:

- Limited access to debate partners outside club meetings.

- Hard to know if arguments are persuasive without external feedback.

- Wants exposure to professional standards like the National Speech & Debate Association (NSDA) but finds resources scattered.

Epics & User Stories

Epic 1: Debate Practice Flow

- As a student, I want to practice debates where I can choose Pro, Con, or Neutral stances so that I can prepare for multiple perspectives on a topic.

- As a student, I want structured debate rounds (opening, rebuttal, closing) so that my practice mirrors real competitions.

- As a student, I want to export my debate transcript so that I can review and reflect on my performance later.

Epic 2: AI Feedback & Coaching

- As a student, I want AI-generated advice to improve my arguments so that I can strengthen my clarity, logic, and use of evidence.

- As a student, I want to receive feedback aligned with NSDA standards so that I can prepare more effectively for tournaments.

Epic 3: Role-Play & Perspective Simulation

- As a student, I want the AI to role-play as different personas (e.g., scientist, activist, lobbyist) so that I can practice responding to diverse perspectives.

- As a student, I want to practice with AI that adapts tone and persuasion style (logical, emotional, rhetorical) so that I can build versatility in my arguments.

Epic 4: Learning Resources & Enrichment

- As a student, I want integrated YouTube debate video recommendations so that I can study real-world examples alongside my practice.

- As a student, I want curated resources from the National Speech & Debate Association so that I can align my preparation with recognized standards.

## The Operating Model

## GOVERNANCE.md - The "How"

## Team Roles & Responsibilities

Our team will assign roles to ensure accountability while allowing rotation as the project progresses:

- Project Lead: Romit Kulkarni – Oversees deadlines, organizes meetings, ensures deliverables are on track.

- Technical Lead: Sean Cheng  – Manages coding standards, architecture decisions, and technical documentation.

- Design & UX Lead: Leigha Quinn – Focuses on user experience, interface flow, and product usability.

- Research & Testing Lead: Zach Morgans – Collects background research, validates AI outputs, and manages user testing/feedback.

Roles will rotate at major project milestones to ensure shared experience and balanced workload.

## Collaboration Protocol

We will use GitHub as our central workspace:

- Issues – Each task or bug will be logged as an Issue with a clear description and assignee.

- Projects – We will use GitHub Projects (Kanban board) to track tasks under columns: To Do, In Progress, Review, Done.

- Discussions – For brainstorming, feature debates, and non-urgent communication.

- Pull Requests – Required for merging code; at least one peer review before approval.

Meeting Schedule:

- Weekly sync meetings to review progress and upcoming tasks.

- Quick check-ins (15 mins) twice per week if needed for blockers.

Visibility:

- All work must be documented on GitHub (issues, commits, PRs).

- No “offline” or hidden work — everything should be trackable.

## AI Usage Strategy

### Task Delegation

- Ad-hoc Assistance: Brainstorming feature ideas, drafting documentation, debugging snippets, suggesting test cases.

- Systematic Automation: Generating unit tests, summarizing meeting notes, creating first drafts of repetitive documents.

### Collaboration Protocol

- We treat AI as a supporting collaborator — not an authority.

- AI outputs must be reviewed, fact-checked, and adapted before inclusion.

- When AI is used for drafting or coding, contributions will be cited in commit messages or documentation (e.g., “Initial draft generated with AI assistance, refined by team”).

## Decision-Making Framework

- Default: Decisions will be made by consensus among the four members.

- If no consensus: The member whose role is most relevant (e.g., Technical Lead for architecture, Design Lead for UX) has final say.

- Escalation: If disagreement persists, the Project Lead will facilitate a short discussion and call for a majority vote.

- Guiding Principle: Keep the project moving forward — decisions should not block progress for more than one working session.